Suryanagar Refinery, Gujarat

Hot Work Permit

# Hot Work Permit - V-204 Shell Repair

| Document Number | HWP-2026-0057 |
| --- | --- |
| Equipment / Area | V-204 - Naphtha Storage Tank, 5000 kL capacity |
| Applicable To | Welding and grinding work on V-204 lower shell course per Work Order WO-2026-0142 |
| Permit Valid From/To | 2026-04-05, 08:00 to 18:00 (single shift, renewable) |
| Prepared By | R. Sharma (Shift Engineer) |
| Approved By | A. Nair (Safety Officer) |

## 1. Purpose

To authorize and control hot work (welding/grinding) required to repair the external corrosion on tank V-204 identified in Inspection Report INS-2026-0011, under Work Order WO-2026-0142.

## 2. Work Authorized / Steps

- Isolate and de-energize any electrical equipment within the hot work radius.

- Confirm gas testing (LEL, O2, H2S) at the work location prior to commencement, and repeat every 2 hours during work.

- Erect scaffold at the tank base as required for shell access; verify scaffold tagged and inspected before use.

- Position fire extinguishers and assign a dedicated fire watch for the duration of hot work plus 30 minutes after completion.

- Carry out grit blasting, weld repair, and recoating per the work order scope.

- Fire watch to confirm area is clear and cool before permit closure.

## 3. Precautions / Safety Requirements

- Fire watch mandatory at all times during welding/grinding.

- Gas testing must be repeated if work is interrupted for more than 30 minutes.

- Scaffold stability to be re-verified if work is paused overnight.

- PPE: fire-resistant coveralls, welding shield, safety harness where working at height.

## 4. References / Linked Documents

Work Order WO-2026-0142 (V-204 Corrosion Repair); Inspection Report INS-2026-0011; Confined Space Entry Procedure (if internal access required)

Permit Issuer (Safety Officer): ____________________   Date/Time: ____________________

Permit Receiver (Work Executor): ____________________   Date/Time: ____________________

Permit Closed By: ____________________   Date/Time: ____________________